## Slide 1: BUSINESS CASE FOR UKAS BANK
By Nneka Ukachukwu

## Slide 2
SUBMITTED TO | MD/CEO UKAS Bank | SUBMITTED BY | B.A NNEKA UKACHUKWU
TO THE ATTENTION OF | Director, Loans | POINT OF CONTACT | Nneka Ukachukwu
ADDRESS | Asokoro, Abuja | ADDRESS | Asokoro, Abuja
PHONE | 080765XXXX | PHONE | 0807654XXXX
EMAIL | md@ukasbank.com | EMAIL | nbukas@gmail.com
DATE SUBMITTED | 12/02/2024 | DELIVERY | Nneka Ukachukwu

## Slide 3: EXECUTIVE SUMMARY
The executive summary outlines the strategic plan to positively impact Ukas Bank by implementing digital technology metrics.
This approach aims to enhance customer satisfaction, prevent compliance issues, and ensure the bank remains competitive and relevant, aligning with the overall bank strategy.

## Slide 4: CURRENT PROCESS
Ukas Bank relies on a predominantly manual and paper-intensive loan approval process.
Delays in loan approval processes
Customer dissatisfaction due to prolonged waiting times
Internal inefficiencies impacting competitiveness
Manual and paper-intensive processes leading to errors and compliance risks

## Slide 5: FINDING NEW IMPLEMENTATION
AUTOMATION: Build a feature that allows fast and easy processing of loan applications.
ENGAGE MORE STAFF: To have more people working on the loan process thereby decongesting the workload on the very few Staff in the Loans department
EXTRA HOURS: Have Staff work extra hours(on weekends) using the shift methodology.

## Slide 6: REVIEW OF OPTION
Based on analysis, Automation of the process is the best way to go. And to ensure that the chosen solution aligns with Ukas Bank's objectives and addresses the identified challenges; below are the key requirements for the new solution:
Integration Capabilities
Real-Time Status Tracking
Mobile and Online Application Processing
Compliance Monitoring and Reporting
User Experience and Training
Scalability
Cost-Effectiveness

## Slide 7: COST/BENEFITS
COST IMPLICATION
12 million naira for the procurement and deployment of software which includes:
-Purchase of Software = 7 million naira
-Project Management = 3 million naira
-Capacity building for the end-user/Loan staff = 2 million
BENEFITS
40% Profit in the first six(6) months of deployment and 85% in the first twelve(12) months
Fast loan approval process
Seamless workflow
Eliminates any form of human error
Time-saving.
Increase in customer satisfaction.
Higher expectations on the profit to the bank.

## Slide 8: TIMELINE
The timeline for the execution of the project is 2-4 months after approval.
g
1st month 2nd month
3rd month
4th month
Approval
Development
Testing
Deployment/Training

## Slide 9: RISK ANALYSIS
The fact that the process is been automated and will help the loans department to be more efficient in their work does not imply there are no risks involved. Below are some of the risks and how to mitigate them:
RISKS | MITIGATION
Does not meet the needs of the Loans Department | The Loans Department must be involved in the project so that they can give first-hand information on the challenges and make suggestions where necessary.
Software Compromise | The software should be fail-proof(have a firewall or anti-malware protection) to avoid any form of breach, be it data or otherwise.

## Slide 10: THANK YOU